# FY2025-2026 Goals & Accomplishments

Comprehensive OKR Alignment & Impact Report

Kallu Srujan Reddy

EMS UKI Engineering

Period: April 2025 - August 2025

# Executive Summary

This document presents a comprehensive overview of accomplishments and contributions during FY2025-2026, demonstrating exceptional delivery across all four strategic pillars: Growth, Innovation & Launch, Efficiency, and People Development.

## Key Highlights

- Delivered 2 major CAPEX projects: Consumer Sync Cloud Migration and Audience Engine (Magpie)

- Achieved 62.5% performance improvement: Reduced Alteryx runtime from 8 hours to 3 hours through PySpark optimization

- Optimized Digital Taxonomy from 5 hours to 8 minutes - 97.3% improvement

- Migrated 50+ scripts to AWS EMR Serverless with enhanced efficiency

- Developed AI-powered migration converter tool that converts Bash/EMR to DAG/EMR Serverless

- Onboarded 2 new FTEs with comprehensive knowledge transfer

- Maintained 100% sprint capacity with 10 points per sprint completion rate

# Comprehensive Goals & OKR Alignment

| EMS OKR Category | Specific OKR | Min Expected | Max Expected | Timeline | Goals Achieved |
| --- | --- | --- | --- | --- | --- |
| OKR 1: GROWTH | 100% on-time and to budget delivery for all assigned projects | Complete all assigned project scripts and DAG migration on schedule | Deliver all projects early with zero defects and comprehensive documentation | Apr-Aug 2025 | - Delivered all assigned PBIs on time with zero delays - Completed Consumer Sync migration in Q1 - Completed Audience Engine migration in Q2 - Maintained continuous capacity of 10 points per sprint - Finished Digital Taxonomy migration to UAT on schedule |
| OKR 1: GROWTH | Reduce project completion times by 20% through collaboration and process improvement | Achieve measurable runtime reduction through code optimization | Complete architectural redesign resulting in substantial performance gains with reusable templates | Apr-Aug 2025 | - Reduced Audience Engine runtime from 8 hours to 2.5 hours (62.5% improvement) - Converted complex Alteryx workflows to optimized PySpark code - Optimized Digital Taxonomy from 5 hours to 8 minutes (97.3% improvement) - Created standardized EMR Serverless templates - Documented best practices for future migrations |
| OKR 1: GROWTH | Achieve 30% increase in productivity through reusable platforms, GenAI, and Code Generative AI | Develop functional AI tool for code assistance | Build production-ready AI converter adopted across entire engineering organization | Apr-Aug 2025 | - Developed AI-powered migration converter tool - Auto-converts Bash scripts and EMR jobs to Airflow DAG with EMR Serverless - Achieved high accuracy in automated conversions - Widely adopted by team members for their migration tasks - Reduced manual migration work hours significantly |
| OKR 2: INNOVATION & LAUNCH | Deploy AI solutions and standardize processes in at least 3 critical internal workflow areas | Implement automation in three distinct workflow processes | Comprehensive AI integration across all major development workflows with documented standards | Apr-Aug 2025 | - Code migration using AI converter tool - Email automation integrated in DAG workflows - ID Graph script conversion to Airflow - Digital Taxonomy migration and optimization - Data erasure end-to-end automation |
| OKR 2: INNOVATION & LAUNCH | Achieve 25% reduction in processing time for automated and standardized tasks | Reduce runtime for at least one major process | Achieve dramatic performance improvements across multiple processes with zero quality compromise | May-Aug 2025 | - Audience Engine: 62.5% reduction (8 hours to 2.5 hours) - Digital Taxonomy: 97.3% reduction (5 hours to 8 minutes) - Successfully migrated and optimized over 50 scripts - Eliminated manual conversion bottlenecks |
| OKR 2: INNOVATION & LAUNCH | Reduce process steps by 15% without compromising quality through standardization | Create reusable templates for common migration patterns | Establish comprehensive standardization across all workflows with complete documentation and training materials | Apr-Aug 2025 | - Created standardized EMR Serverless templates - Developed reusable DAG patterns for common workflows - Documented best practices and standards - Maintained same data accuracy with zero records lost across 52 million records |
| OKR 3: EFFICIENCY | Reduce steps in key workflows by 20% through automation, AI, and process re-engineering | Simplify at least one major workflow by removing unnecessary steps | Complete workflow redesign eliminating legacy dependencies and creating streamlined modern architecture | May-Aug 2025 | - Simplified Audience Engine by converting Alteryx to clean PySpark - Eliminated dense connections and legacy Alteryx dependencies - Automated email functionality directly in DAG workflows - Streamlined data processing pipelines across all migrations |
| OKR 3: EFFICIENCY | Standardize 80% of development and deployment procedures | Document standard procedures for common tasks | Complete standardization with templates, documentation, and automated enforcement across organization | Apr-Aug 2025 | - Created EMR Serverless standardized templates - Established Airflow DAG best practices with documentation - Defined MWAA deployment standards and procedures - Standardized Docker setup and containerization approach |
| OKR 3: EFFICIENCY | Achieve minimum 25% reduction in cycle time through reuse of existing assets (44 days to 34 days) | Build library of reusable components for faster development | Comprehensive component library with automated tooling that enables rapid development from existing patterns | Apr-Aug 2025 | - Built reusable component library from 50+ script migrations - AI converter tool eliminates repetitive manual coding work - Template-based approach enables rapid deployment - Estimated cycle time reduction of over 30% |
| OKR 3: EFFICIENCY | Identify and catalogue minimum 50 reusable components by Q2 FY2025/26 | Document at least 50 reusable patterns or components | Complete component library with comprehensive documentation and integration into development workflows | Apr-Jul 2025 | - Catalogued over 50 reusable EMR Serverless patterns - Created library of DAG templates for various workflow types - Documented email integration patterns - Compiled data processing optimization techniques |
| OKR 4: PEOPLE DEVELOPMENT | Increase percentage of high-performing personnel by 20% aligned to DigiTech programs | Successfully onboard new team members with basic training | Comprehensive onboarding program that develops high performers capable of independent contributions | Apr-Aug 2025 | - Onboarded two new FTEs (Neelesh and Sourav) - Provided comprehensive knowledge transfer - Conducted extensive training on Docker, Airflow, EMR Serverless - Delivered hands-on sessions on AWS serverless architecture - Provided full knowledge transfer on migration workflows |
| OKR 4: PEOPLE DEVELOPMENT | Training and participation of engineering staff on AI tools with 100% target application in existing projects | Introduce AI tools to team members | Develop and deploy AI tools that are adopted organization-wide with comprehensive training program | Apr-Aug 2025 | - Developed AI-powered migration converter tool - Tool adopted by multiple team members for their work - Trained interns on AI-assisted development approaches - Planning Agentic AI work post-migration completion |
| OKR 4: PEOPLE DEVELOPMENT | 80% participation in training and learning tied to innovation, AI, and automation | Provide support to team members when requested | Establish comprehensive mentorship program with regular sessions and knowledge sharing across organization | Apr-Aug 2025 | - Provided extensive support to interns on new technologies - Assisted team members with neartime and enrichment API implementations - Spent 2+ hours troubleshooting Docker and pipeline issues - Learned Terraform and business revenue understanding |
| CAPEX PROJECT 1 | Consumer Sync Cloud Migration | Complete migration of core scripts to AWS with basic functionality working | Full end-to-end migration with all on-prem functionality replicated in AWS including data validation and performance optimization | Apr-Jun 2025 | - Delivered Consumer Sync migration to AWS in Q1 - Achieved 80% UK scale deployment - Improved accuracy by 50% through optimized implementation - Learned Airflow, EMR Serverless, Docker technologies - Created standardized MWAA templates for future use - Maintained 50% capacity allocation on this project |
| CAPEX PROJECT 2 | Audience Engine (Magpie) | Migrate Alteryx workflows to PySpark maintaining same functionality | Complete architectural redesign achieving significant performance gains with production-ready deployment and zero data loss | Jun-Jul 2025 | - Successfully delivered to production in Q2 - Converted complex Alteryx workflows to optimized PySpark code - Reduced runtime from 8 hours to 2.5 hours (62.5% improvement) - Processed 52 million records with zero data loss - Delivered to Donovan and recognized as huge success - Maintained 50% capacity allocation on this project |

# Additional Major Accomplishments

## 1. Digital Taxonomy Migration - Record-Breaking Optimization

This was one of the largest and most complex migrations undertaken during this period:

- Migrated 9 interconnected scripts as a cohesive system

- Developed over 1500 lines of DAG code to handle the complexity

- Achieved 97.3% performance improvement reducing runtime from 5 hours to 8 minutes

- Managed 3+ hour testing cycles effectively throughout development

- Overcame significant challenges with memory optimization and DAG waiting time

- Successfully migrated the complete system to UAT environment

## 2. Technical Learning & Skill Development

- Docker: Gained deep expertise in containerization and orchestration for production deployments

- Airflow: Developed advanced skills in DAG development and MWAA deployment

- EMR Serverless: Learned architecture design and performance optimization techniques

- Terraform: Acquired knowledge of Infrastructure as Code fundamentals

- Business Understanding: Gained insight into revenue generation and business impact

## 3. Migration Portfolio

Successfully delivered end-to-end migrations for multiple systems:

- HEMS Migration: Completed with email functionality integration in DAG workflows

- ID Graph: Converted complete repository to Airflow DAG with comprehensive documentation

- TTD Geo: Completed migration successfully

- Data Erasure: Implemented end-to-end with optimization

- CHVMK2 Migration: Created dataset dummy tasks

- Total: Migrated over 50 scripts to AWS EMR Serverless

## 4. Team Support & Collaboration

- Provided extensive assistance to team members with neartime API and enrichment API implementations

- Spent over 2 hours troubleshooting Docker and pipeline issues to help resolve critical problems

- Offered comprehensive support to interns learning new technologies

- Delivered full knowledge transfer to Neelesh and Sourav

- Raised SFT requests when needed for team support

# Impact & Business Value

## Quantified Business Impact

| Metric | Before | After / Impact |
| --- | --- | --- |
| Audience Engine Runtime | 8 hours | 2.5 hours (62.5% reduction) |
| Digital Taxonomy Runtime | 5 hours | 8 minutes (97.3% reduction) |
| Consumer Sync Accuracy | Baseline | 50% Improvement |
| Scripts Migrated | On-prem/Manual | 50+ to AWS |
| Data Accuracy | 52M records | 100% - Zero loss |
| Sprint Delivery | Target: 10 points | 100% On-time |

## Strategic Alignment

All accomplishments directly support EMS UKI mission to be exceptional:

- 9% Revenue Growth: Delivered on-time CAPEX projects that directly drive revenue

- Operational Efficiency: Achieved industry-leading optimizations of 62.5% and 97.3%

- Product Excellence: Exceptional delivery supporting the 9% revenue growth target

- Talent Development: Demonstrated commitment to collaboration and team development

# Future Direction & Next Steps

## Q3-Q4 FY26 Plans

- Agentic AI Work: Deep dive into autonomous AI systems after current migration phase is complete

- Advanced AI Applications: Expand the capabilities of the migration converter tool

- Mentorship: Continue supporting team growth and skill development

- Innovation: Identify new optimization opportunities across the platform

- Documentation: Continue building comprehensive knowledge base for the team

## Development Focus Areas

Based on Development Plan review, continuing focus on:

- Leadership skills through onboarding and mentorship activities

- Technical depth by advancing AI and machine learning capabilities

- Business acumen through understanding revenue and value creation

- Communication skills and improving recognition of contributions

- Strategic thinking by aligning work with business objectives

--- End of Report ---